T10/97-009r1

T10 Project Status Summary -- Apr 1, 1997

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.    PL/Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

SSS               xxxx-D  To OMC             OMC Aprvl    May 97                             Keith Parker

.

DEVELOPMENT

Boot TR           1154-DT T10 rec withdrawl  NCITS w/dr   10 Mar 97 SY-96-03 01      __ 01   ???/ Lamers

CAM-3             0990-D  in development     to NCITS     Nov 96 ?  SY-96-02 01      53 01   Bill Dallas

EPI               1143-DT in development     To NCITS     May 97    SY-96-06 07         09   Bill Ham

FCP-2             1144-D  in development     To NCITS     Nov 97                             Bob Snively

HAP               1224-DT in development     To NCITS     May 98    SY-97-02 04         04   Doug Hagerman

MMC-2             1228-D  in development     To NCITS     Mar 98    SY-97-02 AA         AA   Ron Roberts

SAM-2             1157-D  in development     To NCITS     Nov 97    SY-97-02 02         02   Charles Monia

SBP-2             1155-D  in development     To NCITS     Nov 97    SY-97-02 02C        03   Peter Johansson

SCC-2             1225-D  in development     To NCITS     Nov 97    SY-97-02 0          0    George Penokie

SCSI3 SMC         0999-D  in development     To NCITS     Sep 97    SY-97-02 07         07   Erich Oetting

SPC-2             1236-D  in development     To NCITS     Jul 98

SPI-2      X3.302 1142-D  in development     To NCITS     Jul 97    SY-96-05 11         11   Ham/ Lamers

STS               STSX-D  in development     To NCITS     Nov 97    SY-97-02 01         0    Peter Johansson

.

T10 APPROVAL

SCSI3 SSC         0997-D  T10 LB to 1PR      Close T10 LB 29 Apr 97 SY-97-01 09         09   Ted Lappin

SSA-PH2           1146-D  T10 LB cmnts       Res LB cmnts Mar 97    SY-97A02 05b        05b  Ham/ Scheible

SSA-S3P           1051-D  T10 LB cmnts       Res LB cmns  Mar 97    SY-97A02 05b        05b  Monia/ Scheible

SSA-TL2           1147-D  T10 LB cmnts       Res LB cmns  Mar 97    SY-97A02 05b        05b  John Scheible

.

NCITS APPROVAL

SCSI3 MMC  X3.304 1048-D  To NCITS for 2PR   Start 2PR    May 97    SY-97-02 10         10   Ron Roberts

SCSI3 SBC  X3.306 0996-D  At NCITS 1PR       Close 1PR    27 May 97 SY-96-06 07         08   Gene Milligan

SCSI3 SIP  X3.292 0856-D  At BSR             BSR Aprvl    Mar 97    SY-96-04 10      58 10   George Penokie

SCSI3 SPC  X3.301 0995-D  At NCITS           Srt NCITS LB Mar 97    SY-97-02 11a        11a  Ralph Weber

SES               1212-D  At 1PR             End 1PR      29 Apr 97 SY-97-01 08a        08a  Bob Snively

SPI Amnd   X3.253 0855-M  At 1PR             End 1PR      29 Apr 97 SY-97-01 03         03   Johansson/

/AM1                                                                              Lamers

.

PUBLICATION

SCSI3 GPP  TR-16  0991-DT ANSI Registered    Publish      Mar 96    SY-95-02 09     171 09   Gary Stephens

SCSI3 SBP  X3.268 0992-D  T10 rec withdrawl  To NCITS     May 97    SY-96-05 22a        22a  Ron Roberts

SCSI3 SCC  X3.276 1047-D  BSR aprovd 2/6/97  Publish      Apr 97    SY-95-04 06b    146 06c  George Penokie

.

PUBLISHED          5yr rev due:

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1999                                       03a  Dal Allan

X3.170a-1991[1994]

Fast-20    X3.277 1071-M  X3.277-1996        2001                   SY-95-02 06      20 06   Lohmeyer/ Lamers

Flex Rev.  X3.80  0052-M  A/I                1999                                            x

9315:1989[1994]

S2TIB1            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    George Penokie

S2TIB2            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    Ted Lappin

SCSI CAM   X3.232 0792-M  X3.232-1996        2001                   SY-95-03 12b    117 12b  Bill Dallas

SCSI-2     X3.131 0375-M  X3.131-1994        1999                                       10L  Larry Lamers

SCSI3 FCP  X3.269 0993-M  X3.269-1996        2001                   SY-95-04 12      74 12   Bob Snively

SCSI3 SAM  X3.270 0994-M  X3.270-1996        2001                   SY-95-04 18      73 18   Charles Monia

SCSI3 SPI  X3.253 0855-M  X3.253-1995        2000                   SY-95-02 15a     90 15a  Larry Lamers

SMD-E      X3.91  0053-M  PR on              close PR     24 Dec 96                          Gene Milligan

reaffirmation

SSA-PH1    X3.293 1145-M  X3.293-1996        2001                   SY-96A04 09c     87 09c  Ham/ Scheible

SSA-S2P    X3.294 1121-M  X3.294-1996        2001                   SY-96A04 07b     52 07b  Monia/ Scheible

SSA-TL1    X3.295 0989-M  X3.295-1996        2001                   SY-96A04 10b    99_ 10b  John Scheible

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1PR to w/drw 29 Apr 97                          x

.

T10 Project Status Summary Abbreviation Key:

X3    = National Committee for Information

Technology Standards (NCITS)            comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee T10       fwd   = forward

.1    = Task Group T10.1              doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise