X3T10 Project Status Summary -- Nov 16, 1994                                                                  X3T10/94-002 r5

(See the abbreviation key at the end)

SC25/ SC25/

Cur   BSR   Proj                        Current     Target    WG4   WG4      ISO                          Proj

Project   TG Rev  Number Numb    Current Status       Action      Date    Proj   Doc    CD/DIS        ISO Status      Prop #

---------- -- ---- ------ ----- ------------------- ------------ --------- ----- ----- ----------- ------------------- ------

PROJECT PROPOSALS

ATA-3                           At X3               X3 aprvl     Dec 94                                                94-019

r4

ATAPI                           At OMC              OMC aprvl    Jan 95                                                94-022

r4

.

DEVELOPMENT PHASE

ATA-2         2i          948D  in development      to X3        Mar 95                                                91-104

CAM-2         n/a         990D  in development      to X3        Jul 95                                                92-154

DADI          n/a         964D  Need editor         to X3        TBD                                                   91-108

SCSI3 MMC     2           1048D in development      to X3        Mar 95                                                94-036

SCSI3 SBC     0           996D  in development      to X3        Nov 95                                                92-106

SCSI3 SCC     3           1047D res LB cmnts        Fwd for 1PR  Jan 95                                                94-035

SCSI3 SGC     n/a         998D  Need editor         to X3        TBD                                                   92-108

SCSI3 SIP     3           856D  in development      to X3        May 95                                                90-171

SCSI3 SMC     2           999D  in development      to X3        Mar 95                                                92-109

SCSI3 SPC     3           995D  in development      to X3        Mar 95                                                92-105

SCSI3 SSC     1           997D  in development      to X3        Mar 95                                                92-107

SCSI3 SSP  1              1051D in development      to X3        May 95                                                94-097

r0

SSA-PH     1  2           989D  in development      to T10       Jan 95

.

T10 APPROVAL PHASE

Fast-20                   1071D In development      To X3        Jan 95                                                94-060

r2

SCSI3 GPP     8           991DT T10 LB to 1PB       close LB     Jan 95                                                92-101

.

X3 APPROVAL PHASE

SCSI CAM      9    X3.232 792D  at X3               Start 2PR    Jan 95                                                90-057

SCSI TIB                  817D  2 TIBs fwd'd to X3  X3 aprvl     Feb 95                                                90-153

SCSI3 FCP     10          993D  T10 fwd'd 9/94      Start 1PR    Jan  95                                               92-103

SCSI3 SAM     16          994D  T10 fwd'd 9/94      Start 1PR    Jan  95                                               92-104

SCSI3 SBP     19          992D  T10 fwd'd 9/94      Start 1PR    Jan  95                                               92-102

SCSI3 SPI     14   X3.253 855D  T10 fwd'd 11/94     Start 2PR    Jan 95                                                90-105

.

PUBLICATION PHASE

.

STANDARD PUBLISHED  5yr rev due:

AT Attach     4c   X3.221 791D  X3.221-1994         1998                                                               90-058

ESDI          3a   X3.170 587RF X3.170-1990/        At BSR for   Dec 94    10.12       ISO 10222   Edit&Publish        86-062

X3.170a-1991        reaf

Flex Rev.          X3.80  52M   ANSI/ISO/IEC        1998                   10.01 N363  ISO

9315:[1994]                                            9315:1989

SCSI-2        10L  X3.131 375M  X3.131-1994         1998                   10.13 N568  DIS 9316-1  DP LB Closed

SMD-E              X3.91  53RF  X3.91M-1987 [R1992] 1996                   10.03 N314  DIS 9324    Res. LB

TAPE SCTD          X3.146 378M  X3.146-1986[R1992]  1996                   10.05 N352  ISO 9317    Motion to withdraw

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                 cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving          rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot              #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                  ng    = negative

ISO   = International Standards Organization    aprvl = approval                   prep  = preparation

1PR   = 1st Public Review (4 mo.)               dev   = development                cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal           prj   = project

TBD   = Schedule under revision                 T10   = Technical Committee X3T10  fwd   = forward

.1    = Task Group X3T10.1         doc   = document

CD    = Committee Draft (ISO)      TG    = Task Group

DIS   = Draft International Stnd   rec   = recommend

NP    = New Project                reaf  = reaffirm

IS    = International Standard     w/dw  = withdraw

rvis  = revise