X3T10/95-001r0

X3T10 Project Status Summary -- Jan 19, 1995

(See the abbreviation key at the end)

SC25/ SC25/

Cur   BSR   Proj                        Current     Target    WG4   WG4      ISO                          Proj

Project   TG Rev  Number Numb    Current Status       Action      Date    Proj   Doc    CD/DIS        ISO Status      Prop #

---------- -- ---- ------ ----- ------------------- ------------ --------- ----- ----- ----------- ------------------- ------

PROJECT PROPOSALS

ATAPI                           At X3               X3 aprvl     Feb 95                                                94-022

r5

.

DEVELOPMENT PHASE

ATA-3                     2008D In development      To X3        Dec 95                                                94-019

r4

CAM-2         n/a         990D  in development      to X3        Jul 95                                                92-154

DADI          n/a         964D  T10 rec w/d proj    at OMC       Mar 95                                                91-108

SCSI3 MMC     2           1048D in development      to X3        Jul 95                                                94-036

SCSI3 SBC     0           996D  in development      to X3        Nov 95                                                92-106

SCSI3 SGC     n/a         998D  In development      to X3        TBD                                                   92-108

SCSI3 SIP     4a          856D  in development      to X3        Jul 95                                                90-171

SCSI3 SMC     2           999D  in development      to X3        Mar 95                                                92-109

SCSI3 SPC     4           995D  in development      to X3        May 95                                                92-105

SCSI3 SSC     1           997D  in development      to X3        Jul 95                                                92-107

SCSI3 SSP  1              1051D in development      to X3        May 95                                                94-097

r0

SSA-PH     1  2           989D  in development      to T10       May 95

.

T10 APPROVAL PHASE

ATA-2         2k          948D  T10 LB to 1PR       Close T10 LB Mar 95                                                91-104

Fast-20       3           1071D T10 LB to 1PR       Res LB cmnts Mar 95                                                94-060

r2

.

X3 APPROVAL PHASE

SCSI CAM      9    X3.232 792D  at 2PR              End 2PR      4 Apr 95                                              90-057

SCSI TIB                  817D  2 TIBs fwd'd to X3  X3 aprvl     Feb 95                                                90-153

SCSI3 FCP     10   X3.269 993D  At 1PR              End 1PR      21 Mar 95                                             92-103

SCSI3 GPP     8           991DT At OMC              Start 1PR    Mar 95                                                92-101

SCSI3 SAM     16   X3.270 994D  At 1PR              End 1PR      21 Mar 95                                             92-104

SCSI3 SBP     19   X3.268 992D  At 1PR              End 1PR      21 Mar 95                                             92-102

SCSI3 SCC     4           1047D at OMC              Start 1PR    Mar 95                                                94-035

SCSI3 SPI     14   X3.253 855D  at 2PR              End 2PR      4 Apr 95                                              90-105

.

PUBLICATION PHASE

.

STANDARD PUBLISHED  5yr rev due:

AT Attach     4c   X3.221 791D  X3.221-1994         1998                                                               90-058

ESDI          3a   X3.170 587RF X3.170-1990[1994]/  1998                   10.12       ISO 10222   Edit&Publish        86-062

X3.170a-1991[1994]

Flex Rev.          X3.80  52M   ANSI/ISO/IEC        1998                   10.01 N363  ISO

9315:[1994]                                            9315:1989

SCSI-2        10L  X3.131 375M  X3.131-1994         1998                   10.13 N568  DIS 9316-1  DP LB Closed

SMD-E              X3.91  53RF  X3.91M-1987 [R1992] 1996                   10.03 N314  DIS 9324    Res. LB

TAPE SCTD          X3.146 378M  X3.146-1986[R1992]  1996                   10.05 N352  ISO 9317    Motion to withdraw

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                 cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving          rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot              #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                  ng    = negative

ISO   = International Standards Organization    aprvl = approval                   prep  = preparation

1PR   = 1st Public Review (4 mo.)               dev   = development                cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal           prj   = project

TBD   = Schedule under revision                 T10   = Technical Committee X3T10  fwd   = forward

.1    = Task Group X3T10.1         doc   = document

CD    = Committee Draft (ISO)      TG    = Task Group

DIS   = Draft International Stnd   rec   = recommend

NP    = New Project                reaf  = reaffirm

IS    = International Standard     w/dw  = withdraw

rvis  = revise