X3T10/95-027r0

X3T10 Project Status Summary -- May 23, 1995

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.      Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

.

DEVELOPMENT

ATA-3             2008-D  in development     To X3        Dec 95    SY-95-03 1      147 1    Pete McLean

ATAPI             1120-D  in development     To X3        Dec 95                        n/a  Tom Hanan

CAM-3             0990-D  in development     to X3        Jul 96                        n/a  Bill Dallas

SCSI3 MMC         1048-D  in development     to X3        Jul 95    SY-95-03 __      __ 2b   Ron Roberts

SCSI3 SBC         0996-D  in development     to X3        Nov 95    SY-95-03 01     135 01   Rick Tewell

SCSI3 SGC         0998-D  in development     to X3        TBD       SY-95-03 0       __ 0    Rick Tewell

SCSI3 SIP         0856-D  in development     To X3        Jul 95    SY-95-01 04      42 04a  George Penokie

SCSI3 SMC         0999-D  in development     to X3        May 95    SY-95-02 03      62 03   Erich Oetting

SCSI3 SPC         0995-D  in development     to X3        May 95    SY-95-03 07     ___ 07   Ralph Weber

SCSI3 SSC         0997-D  in development     to X3        Jul 95    SY-95-01 02a     82 02a  Ted Lappin

SCSI3 SSP         1051-D  in development     to T10       TDB                           0    John Scheible

SSA-PH            0989-D  in development     to T10       Sep 95    SY-95A01 03d     65 03d  Larry Lamers

SSA-SCSI2         1121-DT in development     To X3        Jun 96                        4    John Scheible

.

T10 APPROVAL

.

X3 APPROVAL

ATA-2             0948-D  At 1PR             End 1PR      8 Aug 95  SY-95-02 03     130 03   Steve Finch

Fast-20           1071-D  At 1PR             End 1PR      8 Aug 95  SY-95-02 06      20 06   Larry Lamers

SCSI CAM   X3.232 0792-D  Res'd 2PR Cmnts    To X3 LB     May 95    SY-95-03 12b    ___ 12b  Bill Dallas

SCSI TIB1         0375-T  TIB1 fwd'd to X3   X3 aprvl     Mar 95    SY-95-01 D       14 D

SCSI TIB2         0375-T  TIB2 fwd'd to X3   X3 aprvl     Mar 95    SY-95-01 D       14 D

SCSI3 FCP  X3.269 0993-D  Fwd to 2PR         To X3        Jul 95    SY-95-03 __      __ 10a  Bob Snively

SCSI3 GPP         0991-DT At X3 LB           Close X3 LB  29 Jun 95 SY-95-02 09     171 09   Gary Stephens

SCSI3 SAM  X3.270 0994-D  Fwd to 2PR         To X3        Jul 95    SY-94-05 16      83 16a  Charles Monia

SCSI3 SBP  X3.268 0992-D  Res 1PR Cmnts      To X3        Jul 95    SY-94-05 19      60 19a  Ron Roberts

SCSI3 SCC  X3.276 1047-D  Res 1PR Cmnts      To X3        Jul 95    SY-95-03 __     ___ __   George Penokie

SCSI3 SPI  X3.253 0855-D  at X3 LB           Close X3 LB  19 Jun 95 SY-95-02 15a     90 15a  Larry Lamers

.

PUBLICATION

.

PUBLISHED          5yr rev due:

AT Attach  X3.221 0791-M  X3.221-1994        1998                                       04c  Larry Lamers

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1998                                       03a

X3.170a-1991[1994]

Flex Rev.  X3.80  0052-M  A/I                1998

9315:1989[1994]

SCSI-2     X3.131 0375-M  X3.131-1994        1998                                       10L  Larry Lamers

SMD-E      X3.91  0053-M  X3.91M-1987        1996                                            Gene Milligan

[R1992]

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1996

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                 cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving          rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot              #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                  ng    = negative

ISO   = International Standards Organization    aprvl = approval                   prep  = preparation

1PR   = 1st Public Review (4 mo.)               dev   = development                cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal           prj   = project

TBD   = Schedule under revision                 T10   = Technical Committee X3T10  fwd   = forward

.1    = Task Group X3T10.1         doc   = document

CD    = Committee Draft (ISO)      TG    = Task Group

DIS   = Draft International Stnd   rec   = recommend

NP    = New Project                reaf  = reaffirm

IS    = International Standard     w/dw  = withdraw

rvis  = revise