X3T10/95-038r0

X3T10 Project Status Summary -- Sep 20, 1995

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.      Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

ATA+PI            TBD     At OMC             To X3 LB     Nov 95                             Pete McLean

EPI               TBD     At X3              Close X3 LB  Oct 95                             Ham/McGrath

FCP-2             TBD     At X3              Close X3 LB  Oct 95                             Bob Snively

SPI-2             TBD     At X3              Close X3 LB  Oct 95                             Ham/Lamers

SSA-PH1           TBD     At X3              Close X3 LB  Oct 95    SY-95A04 05a     83 05a  Bill Ham

SSA-PH2           TBD     At X3              Close X3 LB  Oct 95                             Larry Lamers

SSA-TL2           TBD     At X3              Close X3 LB  Oct 95                             Larry Lamers

.

DEVELOPMENT

ATA-3             2008-D  in development     To X3        Dec 95    SY-95-04 3      159 3    Pete McLean

ATAPI             1120-D  in development     To X3        Dec 95    SY-95-04 0.2     57 0.2  Tom Hanan

CAM-3             0990-D  in development     to X3        Jul 96                        n/a  Bill Dallas

SCSI3 MMC         1048-D  in development     to X3        Nov 95    SY-95-02 02      __ 2b   Ron Roberts

SCSI3 SBC         0996-D  in development     to X3        Nov 95    SY-95-03 01     135 01   Rick Tewell

SCSI3 SGC         0998-D  in development     to X3        TBD       SY-95-04 0       35 0    Rick Tewell

SCSI3 SIP         0856-D  in development     To X3        Nov 95    SY-95-04 05      93 05   George Penokie

SCSI3 SMC         0999-D  in development     to X3        Nov 95    SY-95-04 04      62 04   Erich Oetting

SCSI3 SPC         0995-D  in development     to X3        Nov 95    SY-95-03 07     157 07   Ralph Weber

SCSI3 SSC         0997-D  in development     to X3        Nov 95    SY-95-03 03      86 03   Ted Lappin

SSA-S2P           1121-DT in development     To X3        Jun 96    SY-95A04 03      56 03   John Scheible

SSA-S3P           1051-D  in development     to T10       TDB                           0    John Scheible

SSA-TL1           0989-D  in development     to T10       Nov 95    SY-95A04 06      96 06   Larry Lamers

.

T10 APPROVAL

.

X3 APPROVAL

ATA-2      X3.279 0948-D  T10 aprv ANSI      To MgtRev    Jan 96    SY-95-02 03     130 03   Steve Finch

cmnts

Fast-20    X3.277 1071-D  T10 aprv ANSI      To MgtRev    Nov 95    SY-95-02 06      20 06   Larry Lamers

cmnts

SCSI CAM   X3.232 0792-D  At X3              Start X3 LB  Sep 95    SY-95-03 12b    117 12b  Bill Dallas

SCSI3 FCP  X3.269 0993-D  To 2PR             Start 2PR    29 Sep 95 SY-95-04 12      74 12   Bob Snively

SCSI3 GPP  TR-16  0991-DT At 1PR             Close 1PR    14 Nov 95 SY-95-02 09     171 09   Gary Stephens

SCSI3 SAM  X3.270 0994-D  To 2PR             Start 2PR    13 Oct 95 SY-95-04 18      73 18   Charles Monia

SCSI3 SBP  X3.268 0992-D  Res 1PR Cmnts      To X3        Nov 95    SY-95-04 19b     61 19b  Ron Roberts

SCSI3 SCC  X3.276 1047-D  To 2PR             Start 2PR    13 Oct 95 SY-95-04 06     146 06   George Penokie

.

PUBLICATION

SCSI3 SPI  X3.253 0855-D  at BSR             BSR Approval Sep 95    SY-95-02 15a     90 15a  Larry Lamers

.

PUBLISHED          5yr rev due:

AT Attach  X3.221 0791-M  X3.221-1994        1998                                       04c  Larry Lamers

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1998                                       03a  Dal Allan

X3.170a-1991[1994]

Flex Rev.  X3.80  0052-M  A/I                1998

9315:1989[1994]

SCSI TIB1         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    George Penokie

SCSI TIB2         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    Ted Lappin

SCSI-2     X3.131 0375-M  X3.131-1994        1998                                       10L  Larry Lamers

SMD-E      X3.91  0053-M  X3.91M-1987        1996                                            Gene Milligan

[R1992]

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1996

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee X3T10     fwd   = forward

.1    = Task Group X3T10.1            doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise