X3T10/95-041r1

X3T10 Project Status Summary -- Nov 17, 1995

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.      Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

ATA+PI            TBD     At X3 LB           Close LB     Dec 95                             Pete McLean

Boot TR           TBD     At X3 LB           Close LB     Dec 95                             Duncan Penman

SAM-2             TBD     At OMC             OMC aprvl    Jan 96                             Charles Monia

SBP-2             TBD     At X3 LB           Close LB     Dec 95                             Ron Roberts

.

DEVELOPMENT

ATAPI             1120-D  in development     To X3        Dec 95    SY-95-05 01      61 01   Tom Hanan

CAM-3             0990-D  in development     to X3        Jul 96                        n/a  Bill Dallas

EPI               1143-DT in development     To X3        May 97                             Ham/McGrath

FCP-2             1144-D  in development     To X3        Nov 97                             Bob Snively

SCSI3 MMC         1048-D  in development     to X3        Mar 96    SY-95-05 03      98 03   Ron Roberts

SCSI3 SBC         0996-D  in development     to X3        Jun 96    SY-95-03 01     135 01   Gene Milligan

SCSI3 SGC         0998-D  in development     to X3        TBD       SY-95-04 0       35 0    Rick Tewell

SCSI3 SMC         0999-D  in development     to X3        Mar 96    SY-95-04 04      62 04   Erich Oetting

SCSI3 SPC         0995-D  in development     to X3        Mar 96    SY-95-05 08     146 08   Ralph Weber

SCSI3 SSC         0997-D  in development     to X3        Mar 96    SY-95-05 05      91 05   Ted Lappin

SPI-2             1142-D  in development     To X3        Jul 97    SY-95-06 3a      __ 3a   Ham/Lamers

SSA-PH1           1145-D  in development     To X3        Aug 96    SY-95A06 07      __ 07   Bill Ham

SSA-PH2           1146-D  in development     To X3        Apr 97                             Larry Lamers

SSA-S2P           1121-D  in development     To X3        Aug 96    SY-95A06 05      __ 05   John Scheible

SSA-S3P           1051-D  in development     to T10       Apr 97                        0    John Scheible

SSA-TL1           0989-D  in development     to T10       Aug 96    SY-95A06 08      __ 08   Larry Lamers

SSA-TL2           1147-D  in development     To X3        Apr 97                             Larry Lamers

.

T10 APPROVAL

ATA-3             2008-D  At X3T10 LB        Close LB     3 Jan 96  SY-95-06 06     ___ 06   Pete McLean

SCSI3 SIP         0856-D  At T10 LB          Close T10 LB 3 Jan 96  SY-95-06 08      __ 08   George Penokie

.

X3 APPROVAL

ATA-2      X3.279 0948-D  T10 aprv ANSI      To MgtRev    Jan 96    SY-95-02 03     130 03   Steve Finch

edits

Fast-20    X3.277 1071-D  At X3 LB           Close LB     Jan 96    SY-95-02 06      20 06   Larry Lamers

SCSI CAM   X3.232 0792-D  At X3              Close X3 LB  17 Nov 95 SY-95-03 12b    117 12b  Bill Dallas

SCSI3 FCP  X3.269 0993-D  At 2PR             Close 2PR    28 Nov 95 SY-95-04 12      74 12   Bob Snively

SCSI3 GPP  TR-16  0991-DT At 1PR             Close 1PR    14 Nov 95 SY-95-02 09     171 09   Gary Stephens

SCSI3 SAM  X3.270 0994-D  At 2PR             Close 2PR    12 Dec 95 SY-95-04 18      73 18   Charles Monia

SCSI3 SBP  X3.268 0992-D  At X3 for 2PR      Start 2PR    Dec 95    SY-95-06 22      __ 22   Ron Roberts

SCSI3 SCC  X3.276 1047-D  At 2PR             Close 2PR    12 Dec 95 SY-95-04 06     146 06   George Penokie

.

PUBLICATION

SCSI3 SPI  X3.253 0855-D  BSR aprvd 8/17/95  Publish      Nov 95    SY-95-02 15a     90 15a  Larry Lamers

.

PUBLISHED          5yr rev due:

AT Attach  X3.221 0791-M  X3.221-1994        1998                                       04c  Larry Lamers

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1998                                       03a  Dal Allan

X3.170a-1991[1994]

Flex Rev.  X3.80  0052-M  A/I                1998

9315:1989[1994]

SCSI TIB1         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    George Penokie

SCSI TIB2         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    Ted Lappin

SCSI-2     X3.131 0375-M  X3.131-1994        1998                                       10L  Larry Lamers

SMD-E      X3.91  0053-M  X3.91M-1987        1996                                            Gene Milligan

[R1992]

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1996

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee X3T10     fwd   = forward

.1    = Task Group X3T10.1            doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise