X3T10/96-016r0

X3T10 Project Status Summary -- Mar 20, 1996

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.      Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

SES               TBD     To OMC             OMC aprvl    May 96                             Bob Snively

SPI Amnd          TBD     At X3 LB           Close X3 LB  26 Apr 96                          Peter Johansson

.

DEVELOPMENT

Boot TR           1154-DT in development     To X3        May 96                             Duncan Penman

CAM-3             0990-D  in development     to X3        Jul 96                        n/a  Bill Dallas

EPI               1143-DT in development     To X3        May 97    SY-96-01 04      11 05   Ham

FCP-2             1144-D  in development     To X3        Nov 97                             Bob Snively

SAM-2             1157-D  in development     To X3        Nov 97                             Charles Monia

SBP-2             1155-D  in development     To X3        Nov 97                             Peter Johansson

SCSI3 MMC         1048-D  in development     to X3        Jul 96    SY-96-01 04     146 04   Ron Roberts

SCSI3 SBC         0996-D  in development     to X3        Jun 96    SY-95-03 01     135 01   Gene Milligan

SCSI3 SGC         0998-D  in development     to X3        TBD       SY-95-04 0       35 0    Rick Tewell

SCSI3 SMC         0999-D  in development     to X3        Jul 96    SY-96-01 05      64 05   Erich Oetting

SCSI3 SSC         0997-D  in development     to X3        May 96    SY-96-01 06     102 06   Ted Lappin

SPI-2             1142-D  in development     To X3        Jul 97    SY-96-02 06      __ 06   Ham/Lamers

SSA-PH2           1146-D  in development     To X3        Apr 97                             Larry Lamers

SSA-S3P           1051-D  in development     to T10       Apr 97                        0    John Scheible

SSA-TL2           1147-D  in development     To X3        Apr 97                             Larry Lamers

.

T10 APPROVAL

SCSI3 SPC         0995-D  Res T10 LB cmnts   Res LB cmnts May 96    SY-96-01 09     180 09   Ralph Weber

.

X3 APPROVAL

SCSI3 SBP  X3.268 0992-D  At X3 for 2PR      End 2PR      30 Apr 96 SY-95-06 22      68 22   Ron Roberts

SCSI3 SIP         0856-D  At X3 for 1PR      Start 1PR    May 96    SY-96-02 09a    ___ 09a  George Penokie

SSA-PH1           1145-D  At X3 for 1PR      Start 1PR    May 96    SY-96A02 09      __ 09   Bill Ham

SSA-S2P           1121-D  At X3 for 1PR      Start 1PR    May 96    SY-96A02 07      __ 07   John Scheible

SSA-TL1           0989-D  At X3 for 1PR      Start 1PR    May 96    SY-96A02 10     ___ 10   Larry Lamers

.

PUBLICATION

Fast-20    X3.277 1071-D  At BSR             BSR aprvl    Apr 96    SY-95-02 06      20 06   Larry Lamers

SCSI CAM   X3.232 0792-D  BSR aprvd 2/5/96   Publish      Apr 96    SY-95-03 12b    117 12b  Bill Dallas

SCSI3 FCP  X3.269 0993-D  At BSR             BSR aprvl    Apr 96    SY-95-04 12      74 12   Bob Snively

SCSI3 GPP  TR-16  0991-DT ANSI Registered    Publish      Mar 96    SY-95-02 09     171 09   Gary Stephens

SCSI3 SAM  X3.270 0994-D  At BSR             BSR aprvl    Apr 96    SY-95-04 18      73 18   Charles Monia

SCSI3 SCC  X3.276 1047-D  At BSR             BSR aprvl    Apr 96    SY-95-04 06     146 06   George Penokie

SCSI3 SPI  X3.253 0855-D  BSR aprvd 8/17/95  Publish      Feb 96    SY-95-02 15a     90 15a  Larry Lamers

.

PUBLISHED          5yr rev due:

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1999                                       03a  Dal Allan

X3.170a-1991[1994]

Flex Rev.  X3.80  0052-M  A/I                1999

9315:1989[1994]

SCSI TIB1         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    George Penokie

SCSI TIB2         0375-T  Pub by Global      (none)                 SY-95-01 D       14 D    Ted Lappin

SCSI-2     X3.131 0375-M  X3.131-1994        1999                                       10L  Larry Lamers

SMD-E      X3.91  0053-M  X3.91M-1987        1997                                            Gene Milligan

[R1992]

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1997

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee X3T10     fwd   = forward

.1    = Task Group X3T10.1            doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise