X3T10/96-032r0

X3T10 Project Status Summary -- Sep 18, 1996

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.    PL/Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

MMC-2             TBD     At X3              Close X3 LB  Nov 96                             Ron Roberts

.

DEVELOPMENT

Boot TR           1154-DT in development     To X3        TBD       SY-96-03 01      __ 01   Penman/ Lamers

CAM-3             0990-D  in development     to X3        Nov 96 ?  SY-96-02 01      53 01   Bill Dallas

EPI               1143-DT in development     To X3        May 97    SY-96-04 06      30 06   Bill Ham

FCP-2             1144-D  in development     To X3        Nov 97                             Bob Snively

HAP               1224-DT in development     To X3        May 98    SY-96-05 1          1    Doug Hagerman

SAM-2             1157-D  in development     To X3        Nov 97                             Charles Monia

SBP-2             1155-D  in development     To X3        Nov 97    SY-96-04 01     108 01   Peter Johansson

SCC-2             1225-D  in development     To X3        Nov 97                             George Penokie

SCSI3 SBC         0996-D  in development     to X3        Jan 97    SY-96-05 05         05   Gene Milligan

SCSI3 SGC         0998-D  T10 rec withdrawl  X3 w/dr      Dec 96    SY-95-04 0       35 0    Rick Tewell

SCSI3 SMC         0999-D  in development     to X3        Sep 96 ?  SY-96-04 06      67 06   Erich Oetting

SCSI3 SSC         0997-D  in development     to X3        Sep 96 ?  SY-96-02 07     102 07   Ted Lappin

SPI-2             1142-D  in development     To X3        Jul 97    SY-96-04 09      58 09   Ham/ Lamers

SSA-PH2           1146-D  in development     To X3        Apr 97    SY-96A03 02      91 02   Ham/ Scheible

SSA-S3P           1051-D  in development     to T10       Apr 97    SY-96A03 01a    58_ 01a  Monia/ Scheible

SSA-TL2           1147-D  in development     To X3        Apr 97    SY-96A03 02     111 02   John Scheible

.

T10 APPROVAL

SCSI3 MMC         1048-D  Res T10 LB cmnts   To X3        Nov 96    SY-96-04 08     189 08   Ron Roberts

SES               1212-D  Res T10 LB cmnts   To X3        Nov 96    SY-96-04 07      87 07   Bob Snively

SPI Amnd          0855-M  Res T10 LB cmnts   To X3        Nov 96    SY-96-04 01     28_ 01   Johansson/

Lamers

.

X3 APPROVAL

SCSI3 SBP  X3.268 0992-D  Rev 22a to X3 LB   Start X3 LB  Nov 96    SY-96-05 22a        22a  Ron Roberts

SCSI3 SIP  X3.292 0856-D  At X3              End 2PR      12 Nov 96 SY-96-04 10      58 10   George Penokie

SCSI3 SPC  X3.301 0995-D  At X3              End 1PR      12 Nov 96 SY-96-04 10     179 10   Ralph Weber

SSA-PH1    X3.293 1145-D  At X3 LB           Close X3 LB  4 Oct 96  SY-96A04 09c     87 09c  Ham/ Scheible

SSA-S2P    X3.294 1121-D  At X3 LB           Close X3 LB  4 Oct 96  SY-96A04 07b     52 07b  Monia/ Scheible

SSA-TL1    X3.295 0989-D  At X3 LB           Close X3 LB  4 Oct 96  SY-96A04 10b    99_ 10b  John Scheible

.

PUBLICATION

SCSI3 GPP  TR-16  0991-DT ANSI Registered    Publish      Mar 96    SY-95-02 09     171 09   Gary Stephens

SCSI3 SAM  X3.270 0994-D  BSR aprvd 4/8/96   Publish      Jun 96    SY-95-04 18      73 18   Charles Monia

SCSI3 SCC  X3.276 1047-D  BSR aprvl          Publish      Nov 96    SY-95-04 06b    146 06c  George Penokie

.

PUBLISHED          5yr rev due:

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1999                                       03a  Dal Allan

X3.170a-1991[1994]

Fast-20    X3.277 1071-D  X3.277-1996        2001                   SY-95-02 06      20 06   Lohmeyer/ Lamers

Flex Rev.  X3.80  0052-M  A/I                1999                                            x

9315:1989[1994]

S2TIB1            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    George Penokie

S2TIB2            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    Ted Lappin

SCSI CAM   X3.232 0792-D  X3.232-1996        2001                   SY-95-03 12b    117 12b  Bill Dallas

SCSI-2     X3.131 0375-M  X3.131-1994        1999                                       10L  Larry Lamers

SCSI3 FCP  X3.269 0993-D  X3.269-1996        2001                   SY-95-04 12      74 12   Bob Snively

SCSI3 SPI  X3.253 0855-D  X3.253-1995        2000                   SY-95-02 15a     90 15a  Larry Lamers

SMD-E      X3.91  0053-M  X3.91M-1987        1997                                            Gene Milligan

[R1992]

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1997                                            x

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee X3T10     fwd   = forward

.1    = Task Group X3T10.1            doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise