X3T10/97-002r0

X3T10 Project Status Summary -- Jan 16, 1997

(See the abbreviation key at the end)

BSR    Proj                        Current     Target   Dist. in Mail Mail  Curr

Proj Name  Number Number    Current Status      Action      Date    Mailing  Rev. Pages Rev.    PL/Editor

---------- ------ ------- ------------------ ------------ --------- -------- ---- ----- ---- ----------------

PROJECT PROPOSALS

STS               xxxx-D  At X3              X3 Aprvl     Feb 97

.

DEVELOPMENT

Boot TR           1154-DT T10 rec withdrawl  X3 w/dr      Feb 97    SY-96-03 01      __ 01   ???/ Lamers

CAM-3             0990-D  in development     to X3        Nov 96 ?  SY-96-02 01      53 01   Bill Dallas

EPI               1143-DT in development     To X3        May 97    SY-97-01 08         08   Bill Ham

FCP-2             1144-D  in development     To X3        Nov 97                             Bob Snively

HAP               1224-DT in development     To X3        May 98    SY-97-01 03         03   Doug Hagerman

MMC-2             1228-D  in development     To X3        Mar 98                             Ron Roberts

SAM-2             1157-D  in development     To X3        Nov 97    SY-96-01 01         01   Charles Monia

SBP-2             1155-D  in development     To X3        Nov 97    SY-97-01 01g        01g  Peter Johansson

SCC-2             1225-D  in development     To X3        Nov 97                             George Penokie

SCSI3 SMC         0999-D  in development     to X3        Sep 97    SY-96-04 06      67 06   Erich Oetting

SCSI3 SSC         0997-D  in development     to X3        Jul 97    SY-96-05 08         08   Ted Lappin

SPC-2             1236-D  in development     to X3        Jul 98

SPI-2      X3.302 1142-D  in development     To X3        Jul 97    SY-96-05 11         11   Ham/ Lamers

.

T10 APPROVAL

SSA-PH2           1146-D  At X3T10 LB to 1PR Close LB     21 Jan 97 SY-96A06 04         04   Ham/ Scheible

SSA-S3P           1051-D  At X3T10 LB to 1PR Close LB     21 Jan 97 SY-96A06 04         04   Monia/ Scheible

SSA-TL2           1147-D  At X3T10 LB to 1PR Close LB     21 Jan 97 SY-96A06 04         04   John Scheible

.

X3 APPROVAL

SCSI3 MMC         1048-D  At X3              Close 1PR    18 Feb 97 SY-96-06 09         09   Ron Roberts

SCSI3 SBC         0996-D  To X3 for 1PR      Start 1PR    Apr 97    SY-97-01 08         08   Gene Milligan

SCSI3 SIP  X3.292 0856-D  At X3 LB           Close LB     27 Jan 97 SY-96-04 10      58 10   George Penokie

SCSI3 SPC  X3.301 0995-D  At 2PR             Close 2PR    4 Mar 97  SY-96-06 11         11   Ralph Weber

SES               1212-D  To X3 for 1PR      Start 1PR    Mar 97    SY-97-01 08a        08a  Bob Snively

SPI Amnd          0855-M  To X3 for 1PR      Start 1PR    Mar 97    SY-97-01 03         03   Johansson/

Lamers

.

PUBLICATION

SCSI3 GPP  TR-16  0991-DT ANSI Registered    Publish      Mar 96    SY-95-02 09     171 09   Gary Stephens

SCSI3 SBP  X3.268 0992-D  At BSR             BSR aprovl   Feb 97    SY-96-05 22a        22a  Ron Roberts

SCSI3 SCC  X3.276 1047-D  BSR aprvl          Publish      Feb 97    SY-95-04 06b    146 06c  George Penokie

SSA-PH1    X3.293 1145-D  To BSR             BSR aprvl    Dec 96    SY-96A04 09c     87 09c  Ham/ Scheible

SSA-S2P    X3.294 1121-D  To BSR             BSR aprvl    Dec 96    SY-96A04 07b     52 07b  Monia/ Scheible

SSA-TL1    X3.295 0989-D  To BSR             BSR aprvl    Dec 96    SY-96A04 10b    99_ 10b  John Scheible

.

PUBLISHED          5yr rev due:

ESDI       X3.170 0587-RF X3.170-1990[1994]/ 1999                                       03a  Dal Allan

X3.170a-1991[1994]

Fast-20    X3.277 1071-D  X3.277-1996        2001                   SY-95-02 06      20 06   Lohmeyer/ Lamers

Flex Rev.  X3.80  0052-M  A/I                1999                                            x

9315:1989[1994]

S2TIB1            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    George Penokie

S2TIB2            0375-T  Pub by Global      (none)                 SY-95-01 E       14 E    Ted Lappin

SCSI CAM   X3.232 0792-D  X3.232-1996        2001                   SY-95-03 12b    117 12b  Bill Dallas

SCSI-2     X3.131 0375-M  X3.131-1994        1999                                       10L  Larry Lamers

SCSI3 FCP  X3.269 0993-D  X3.269-1996        2001                   SY-95-04 12      74 12   Bob Snively

SCSI3 SAM  X3.270 0994-D  X3.270-1996        2001                   SY-95-04 18      73 18   Charles Monia

SCSI3 SPI  X3.253 0855-D  X3.253-1995        2000                   SY-95-02 15a     90 15a  Larry Lamers

SMD-E      X3.91  0053-M  PR on              close PR     24 Dec 96                          Gene Milligan

reaffirmation

TAPE SCTD  X3.146 0378-M  X3.146-1986[R1992] 1997                                            x

.

X3T10 Project Status Summary Abbreviation Key:

X3    = Accredited Standards Committee X3       comp  = completion                    cur   = current

OMC   = Operational Management Committee        res   = resolve/resolving             rev   = revision

BSR   = Board of Standards Review (of ANSI)     LB    = Letter Ballot                 #     = number

WG4   = Working Group 4 of ISO/IEC JTC 1/SC 25  pub   = published                     ng    = negative

ISO   = International Standards Organization    aprvl = approval                      prep  = preparation

MgtRev= OMC management review                   aprv  = approve

1PR   = 1st Public Review (4 mo.)               dev   = development                   cmnts = comments

2PR   = 2nd Public Review (2 mo.)               SD3   = Project Proposal              prj   = project

TBD   = To Be Determined                        T10   = Technical Committee X3T10     fwd   = forward

.1    = Task Group X3T10.1            doc   = document

CD    = Committee Draft (ISO)         TG    = Task Group

DIS   = Draft International Stnd      rec   = recommend

NP    = New Project                   reaf  = reaffirm

IS    = International Standard        w/dw  = withdraw

A/I   = ANSI/ISO/IEC (joint standard) rvis  = revise